**Online Animal Care**

**Title: Do registration**

**Priority: High**

**Estimate: 1 day**

**As a** user

**I want to** register in the online animal care app

**so that I can** access the app

**Acceptance criteria**

**Given** that age is above 10

**When** users complete their registration

**Then** they can access the app

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT

**Title: Request for rescue**

**Priority: High**

**Estimate: 5 days**

**As a** user

**I want to** request for rescue to the rescue center

**so that I can** help the endangered animal

**Acceptance criteria**

**Given** that picture needs to be sent of the injured animal

**When** a user sends a request to rescue an animal from danger

**Then** he/she will get confirmation from the rescue center

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT

**Title: Post pictures and videos**

**Priority: Low**

**Estimate: 3 days**

**As a** user

**I want to** post my pet’s pictures and videos

**so that** everyone else on this platform can see them

**Acceptance criteria**

**Given** that file size does not exceed 25mb

**When** users post the picture and videos of their pets

**Then** the other users will be able to see them

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT

**Title: Search for adoption**

**Priority: Medium**

**Estimate: 2 days**

**As a** user

**I want to** search for animals

**so that I can** adopt

**Acceptance criteria**

**Given** that age must be above 10

**When** users start their search for adoption

**Then** all the available animal’s information will be shown to them

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT

**Title: Buy foods and toys**

**Priority: Low**

**Estimate: 3 days**

**As a** user

**I want to** buy foods and toys

**so that I** don’t have to go outside to buy those

**Acceptance criteria**

**Given** that product is available in the stock

**When** users select foods and toys

**Then** selected items are added to the cart

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT

**Title: Start consultation**

**Priority: Medium**

**Estimate: 10 days**

**As a** user

**I want to** take appointment

**so that I can** consult with a veterinarian

**Acceptance criteria**

**Given** that appointment time is 9am-8pm.

**When** A user needs consultation

**Then** the user can consult with veterinarian

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT

**Title: Do registration**

**Priority: High**

**Estimate: 1 day**

**As a** shop employee

**I want to** register in the online animal care app

**so that I can** sell products

**Acceptance criteria**

**Given** that the user represents a shop

**When** a shop keeper completes their registration

**Then** they can access it and sell products

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT

**Title: Update products**

**Priority: Medium**

**Estimate: 7 days**

**As a** shop employee

**I want to** update the products

**so that** products stay up-to-date

**Acceptance criteria**

**Given** that products are from a verified shop

**When** an employee updates product

**Then** the updated products’ info are shown

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT

**Title: Do registration**

**Priority: High**

**Estimate: 1 day**

**As a** veterinarian

**I want to** register

**so that I can** access the app

**Acceptance criteria**

**Given** that he/she must have DVM certificate

**When** a veterinarian register

**Then** he/she accesses the app

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT

**Title: Start consultation**

**Priority: Medium**

**Estimate: 10 days**

**As a** veterinarian

**I want to** consult

**so that I can** help the users with their pets

**Acceptance criteria**

**Given** that veterinarian accepts the request

**When** A veterinarian gets request for consultation

**Then** he/shecanconsult

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT

**Title: Do registration**

**Priority: High**

**Estimate: 1 day**

**As an** employee of rescue center,

**I want to** register

**so that I can** update the pet’s information, accept rescue request and accept adoption request

**Acceptance criteria**

**Given** that a verified employee of rescue center

**When** the rescue center accesses the app

**Then** they can provide help

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT

**Title: Update Animal’s Information**

**Priority: Medium**

**Estimate: 1 day**

**As an** employee of rescue center

**I want to** update the animal’s information

**so that** animal’s information is up-to-date

**Acceptance criteria**

**Given** that an animal is rescued

**When** rescue team rescues pets

**Then** he/she can update information

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT

**Title: Approve rescue request**

**Priority: High**

**Estimate: 1 day**

**As a** rescue center

**I want to** approve the rescue request

**so that I can** send a rescue team to help the endangered pets

**Acceptance criteria**

**Given** that the buyer is a verified user

**When** rescue center gets a rescue request

**Then** rescue center can provide a team to rescue the endangered pets

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT

**Title: Approve adopting request**

**Priority: High**

**Estimate: 6 days**

**As a** rescue center

**I want to** approve the request of adoption

**so that** pets can get adopted

**Acceptance criteria**

**Given** that pets are available for adoption

**When** an adopting request is received

**Then** the rescue center can accept it

**DEVELOPMENT INFORMATION**

**PLATFORM:** ANDROID, IOS

**LANGUAGE:** KOTLIN, SWIFT